BUDGET PRO MANAGER

Developer Daily Playbook

40-Day Sprint Plan — Every Prompt, Every Test, Every Check

| Project | Budget Pro Manager |
| --- | --- |
| Platform | React Native + Node.js NestJS |
| AI Engine | Anthropic Claude + pgvector RAG |
| Duration | 40 Working Days (2 Months) |
| IDE | Antigravity (Claude Sonnet 4.6) |
| Database | PostgreSQL 16 + Redis 7 |

Each day: Agent Prompts → Testing → UI Verification → Done Checklist

# How to Use This Playbook

This document gives you the exact daily workflow for building Budget Pro Manager from scratch over 40 days. Every day has four sections:

| Section | What It Contains |
| --- | --- |
| Agent Prompts | Copy-paste prompts to give the Antigravity AI agent — in order |
| Postman Tests | Exact API test steps to verify backend is working correctly |
| UI Checks | How to verify mobile screens look and work correctly in Expo Go |
| Done Checklist | Tick every box before ending your day — if any box is red, fix it first |

## Postman Setup (Do This Once Before Day 1)

- Download Postman from postman.com and install it

- Create a new Collection called "Budget Pro API"

- Create an Environment called "Budget Pro Local" with these variables:

Variable Name Initial Value ───────────────────────────────────────── base_url http://localhost:3000 access_token (leave blank — auto-filled by login test) refresh_token (leave blank — auto-filled by login test) user_id (leave blank — auto-filled) account_id (leave blank — set after creating account) category_id (leave blank — set after creating category)

- Set the Environment to "Budget Pro Local" in the top-right dropdown

- For every login test, add this to the Tests tab to auto-save token:

// Paste this in Postman → Tests tab of your Login request: const res = pm.response.json(); pm.environment.set("access_token", res.access_token); pm.environment.set("refresh_token", res.refresh_token); pm.environment.set("user_id", res.user.id);

## Expo Go Setup (Do This Once Before Day 6)

- Install Expo Go app on your Android or iOS phone

- Make sure your phone and laptop are on the SAME WiFi network

- When you run pnpm dev:mobile it shows a QR code — scan it with Expo Go

- For simulator: Install Android Studio (Android) or Xcode (iOS Mac only)

- Hot reload: Any code change saves automatically and updates the app instantly

WEEK 1 — Foundation, Auth & Accounts (Days 1–5)

| DAY 1 | Environment Setup + NestJS Foundation + Auth Module Week 1 ¦ Phase 1 — Backend Core |
| --- | --- |

## Morning Agent Prompts

### Prompt 1 — Install NestJS Dependencies (paste first)

Read the workspace rules in .agents/rules/budget-pro-rule.md first. Install these packages in apps/api using pnpm: @nestjs/common @nestjs/core @nestjs/platform-express @nestjs/config @nestjs/typeorm typeorm pg @nestjs/jwt @nestjs/passport passport passport-jwt bcrypt class-validator class-transformer ioredis @nestjs/throttler reflect-metadata rxjs Dev: @types/bcrypt @types/passport-jwt @types/node typescript ts-node Create apps/api/src/main.ts — NestJS bootstrap on port 3000, ValidationPipe globally (whitelist:true, forbidNonWhitelisted:true), GET /health returns { status: ok, timestamp: new Date() } Create apps/api/src/app.module.ts — ConfigModule global, TypeOrmModule with DATABASE_URL, synchronize:false, autoLoadEntities:true ThrottlerModule (ttl:60, limit:100) Create apps/api/src/database/data-source.ts for TypeORM CLI migrations. apps/api/tsconfig.json: strict:true, experimentalDecorators:true, emitDecoratorMetadata:true, target:ES2021 Run pnpm typecheck — zero errors. Do NOT start server yet.

### Prompt 2 — User Entity + Auth Module (paste after Prompt 1 done)

Create User entity at apps/api/src/users/user.entity.ts: id UUID PK, email varchar(255) unique, phone varchar(20) nullable, password_hash varchar(255) nullable, full_name varchar(100), country char(2) default IN, currency varchar(3) default INR, is_premium boolean default false, avatar_url text nullable, fcm_token text nullable, created_at timestamptz, updated_at timestamptz, deleted_at timestamptz nullable (soft delete) Create migration: apps/api/src/database/migrations/001-create-users.ts Create full Auth module: - register.dto.ts (email IsEmail, password MinLength 8, full_name) - login.dto.ts (email, password) - auth.service.ts: register (bcrypt cost 12), login (returns access_token 15m + refresh_token 30d), refresh, getMe - auth.controller.ts: POST /auth/register, POST /auth/login, POST /auth/refresh, GET /auth/me (JwtAuthGuard protected) - jwt.strategy.ts + @CurrentUser() decorator - jwt-auth.guard.ts - auth.module.ts wired into AppModule Run pnpm typecheck — zero errors. Show all files created.

### Prompt 3 — Run Migration + Start Server (afternoon)

Now run the migration and start the server. 1. Run: cd apps/api && pnpm migration:run 2. Start: pnpm start:dev 3. Confirm API boots on port 3000 with no errors. 4. Create apps/api/test/auth.http with all 5 test requests (health, register, login, get-me, refresh). 5. Run pnpm test — all passing.

## Postman Tests — Day 1

Create a folder "Auth" inside your Budget Pro API collection. Add these requests:

| # | Request Name | Method | URL | What to Check |
| --- | --- | --- | --- | --- |
| 1 | Health Check | GET | {{base_url}}/health | Status 200, body: { status: "ok" } |
| 2 | Register User | POST | {{base_url}}/auth/register | Status 201, body has id, email, full_name — NO password_hash field |
| 3 | Login | POST | {{base_url}}/auth/login | Status 200, body has access_token and refresh_token |
| 4 | Get Me | GET | {{base_url}}/auth/me | Status 200 with Authorization: Bearer {{access_token}} |
| 5 | Refresh Token | POST | {{base_url}}/auth/refresh | Status 200, body has new access_token |
| 6 | Wrong Password | POST | {{base_url}}/auth/login | Status 401 — wrong credentials rejected |
| 7 | No Token | GET | {{base_url}}/auth/me | Status 401 — no Authorization header |

Register Request Body:

{ "email": "arjun@test.com", "password": "Test@1234", "full_name": "Arjun Sharma" }

Login Request Body:

{ "email": "arjun@test.com", "password": "Test@1234" }

## Done Checklist — Day 1

☐  Docker PostgreSQL running on localhost:5432

☐  Docker Redis running on localhost:6379

☐  NestJS API starts on port 3000 — no console errors

☐  GET /health returns 200 in Postman

☐  users table exists in PostgreSQL database

☐  POST /auth/register creates user — password_hash NOT in response

☐  POST /auth/login returns both tokens

☐  GET /auth/me works with valid JWT

☐  POST /auth/me returns 401 without token

☐  pnpm typecheck — zero errors

☐  pnpm test — all passing

☐  Committed: "feat: auth module complete"

| DAY 2 | Accounts Module — Full CRUD Backend Week 1 ¦ Phase 1 — Backend Core |
| --- | --- |

## Agent Prompts — Day 2

### Prompt 1 — Accounts Module

Create the Accounts module in apps/api. Account entity: apps/api/src/accounts/account.entity.ts id UUID PK, user_id UUID FK users, name varchar(100), type ENUM(BANK,CASH,CREDIT_CARD,WALLET,INVESTMENT), currency varchar(3) default INR, initial_balance decimal(15,2) default 0, current_balance decimal(15,2) default 0, bank_name varchar(100) nullable, account_number_last4 char(4) nullable, color varchar(7) default #4F46E5, icon varchar(50) nullable, is_active boolean default true, created_at timestamptz, deleted_at timestamptz nullable Migration: apps/api/src/database/migrations/002-create-accounts.ts DTOs: create-account.dto.ts, update-account.dto.ts AccountsService: create(userId, dto) — set current_balance = initial_balance findAll(userId) — only active, non-deleted accounts findOne(userId, id) — throws 404 if not found or wrong user update(userId, id, dto) — verify ownership first remove(userId, id) — soft delete (set deleted_at) getTotalBalance(userId) — sum all current_balance values AccountsController: all routes use @UseGuards(JwtAuthGuard) GET /accounts POST /accounts GET /accounts/:id PATCH /accounts/:id DELETE /accounts/:id GET /accounts/total-balance Wire AccountsModule into AppModule. Run migration. Run pnpm typecheck — zero errors.

### Prompt 2 — Unit Tests for AccountsService

Write Jest unit tests for AccountsService at apps/api/src/accounts/accounts.service.spec.ts Test cases: 1. create() — creates account with initial_balance = current_balance 2. findAll() — returns only accounts for correct user 3. findOne() — throws NotFoundException for wrong user (403 equivalent) 4. remove() — sets deleted_at, does not hard delete 5. getTotalBalance() — sums all account balances correctly Mock TypeORM repository. No real DB calls in unit tests. Run pnpm test — all passing.

## Postman Tests — Day 2

Create folder "Accounts" in Postman collection.

| # | Request | Method | URL | Expected Result |
| --- | --- | --- | --- | --- |
| 1 | Create Cash Account | POST | {{base_url}}/accounts | 201, returns account with id — save id as account_id env var |
| 2 | Create Bank Account | POST | {{base_url}}/accounts | 201, type: BANK |
| 3 | List Accounts | GET | {{base_url}}/accounts | 200, array with 2 accounts |
| 4 | Get Single Account | GET | {{base_url}}/accounts/{{account_id}} | 200, correct account data |
| 5 | Get Total Balance | GET | {{base_url}}/accounts/total-balance | 200, { total: number } |
| 6 | Update Account | PATCH | {{base_url}}/accounts/{{account_id}} | 200, updated name/color returned |
| 7 | Delete Account | DELETE | {{base_url}}/accounts/{{account_id}} | 200, deleted_at is set |
| 8 | Access Other User Account | GET | {{base_url}}/accounts/fake-uuid | 403 or 404 Forbidden |

Create Cash Account body:

{ "name": "Cash Wallet", "type": "CASH", "initial_balance": 2000, "color": "#059669" }

Create Bank Account body:

{ "name": "HDFC Savings", "type": "BANK", "initial_balance": 62340, "bank_name": "HDFC Bank", "account_number_last4": "4521", "color": "#4F46E5" }

## Done Checklist — Day 2

☐  accounts table created in DB via migration

☐  All 6 account endpoints respond correctly in Postman

☐  Wrong-user access returns 403/404 — not 200

☐  Deleted accounts do NOT appear in GET /accounts list

☐  current_balance equals initial_balance on creation

☐  pnpm typecheck — zero errors

☐  pnpm test — all passing

☐  Committed: "feat: accounts CRUD complete"

| DAY 3 | Categories Module + Seed Data Week 1 ¦ Phase 1 — Backend Core |
| --- | --- |

## Agent Prompts — Day 3

### Prompt 1 — Categories Module + 14 Default Categories

Create the Categories module in apps/api. Category entity: apps/api/src/categories/category.entity.ts id UUID PK, user_id UUID FK users NULLABLE (null = global default), name varchar(100), type ENUM(INCOME,EXPENSE,TRANSFER), parent_id UUID FK categories nullable (subcategories), icon varchar(50) default tag, color varchar(7), is_default boolean default false, created_at timestamptz, deleted_at timestamptz nullable Migration: apps/api/src/database/migrations/003-create-categories.ts Seed file: apps/api/src/database/seeds/categories.seed.ts Insert these 14 default categories (user_id: null, is_default: true): EXPENSE: Food & Dining (#EF4444, fork-knife), Housing & Rent (#8B5CF6, home), Transport (#3B82F6, car), Health & Medical (#EC4899, heart), Entertainment (#F59E0B, tv), Shopping (#06B6D4, bag), Investment (#10B981, trending-up), Bills & Utilities (#6B7280, zap), Education (#84CC16, book), Personal Care (#F97316, user) INCOME: Salary (#22C55E, dollar), Freelance (#A855F7, laptop), Investment Returns (#14B8A6, chart) TRANSFER: Transfer (#64748B, arrow-left-right) CategoriesService: findAll returns globals + user customs CRUD only for user-owned categories Cannot delete is_default categories CategoriesController: All routes JwtAuthGuard protected GET /categories, POST /categories, PATCH /categories/:id, DELETE /categories/:id Run migration + seed. Run pnpm typecheck.

## Postman Tests — Day 3

| # | Request | Method | URL | Expected Result |
| --- | --- | --- | --- | --- |
| 1 | List All Categories | GET | {{base_url}}/categories | 200, 14 default categories returned |
| 2 | Create Custom Category | POST | {{base_url}}/categories | 201, user_id is set, is_default: false |
| 3 | Cannot Delete Default | DELETE | {{base_url}}/categories/<default-id> | 403 Forbidden — cannot delete defaults |
| 4 | Delete Custom Category | DELETE | {{base_url}}/categories/<custom-id> | 200, soft deleted |

Create Custom Category body:

{ "name": "Side Income", "type": "INCOME", "color": "#7C3AED", "icon": "star" }

## Done Checklist — Day 3

☐  categories table exists in DB

☐  All 14 default categories seeded (pnpm seed:run)

☐  GET /categories returns 14 items for new user

☐  Custom categories have user_id set; defaults have user_id: null

☐  Delete default category returns 403

☐  pnpm typecheck + pnpm test — all green

☐  Committed: "feat: categories module + seed data"

| DAY 4 | Transactions Module — Full CRUD + Balance Updates Week 1 ¦ Phase 1 — Backend Core |
| --- | --- |

## Agent Prompts — Day 4

### Prompt 1 — Transactions Entity + CRUD

Create Transactions module in apps/api. Transaction entity: apps/api/src/transactions/transaction.entity.ts id UUID PK, user_id UUID FK users, account_id UUID FK accounts, to_account_id UUID FK accounts nullable (transfers only), category_id UUID FK categories, type ENUM(INCOME,EXPENSE,TRANSFER), amount decimal(15,2) NOT NULL CHECK > 0, currency varchar(3) default INR, transaction_date timestamptz NOT NULL, description varchar(255) nullable, merchant varchar(100) nullable, is_recurring_instance boolean default false, recurring_rule_id UUID nullable, tags text[] default [], created_at timestamptz, updated_at timestamptz, deleted_at timestamptz nullable Migration: 004-create-transactions.ts CRITICAL: After creating/deleting a transaction, update account balance: INCOME → increase account current_balance EXPENSE → decrease account current_balance TRANSFER → decrease from account, increase to_account On soft delete → REVERSE the balance change TransactionsService: create(userId, dto) — validate account and category ownership findAll(userId, filters) — filter by: startDate, endDate, categoryId, accountId, type, search (description ILIKE) Paginated: page and limit query params findOne(userId, id) update(userId, id, dto) remove(userId, id) — soft delete + reverse balance TransactionsController: All routes JwtAuthGuard GET /transactions (with query filters) POST /transactions GET /transactions/:id PATCH /transactions/:id DELETE /transactions/:id Run migration. pnpm typecheck — zero errors.

### Prompt 2 — Transactions Unit Tests

Write unit tests for TransactionsService: 1. create() EXPENSE — account balance decreases by amount 2. create() INCOME — account balance increases by amount 3. create() with negative amount — throws BadRequestException 4. remove() — balance is reversed correctly 5. findAll() — pagination works (page 1 limit 10) 6. findAll() — date filter returns only transactions in range 7. Wrong user accessing transaction — throws ForbiddenException Run pnpm test — all passing.

## Postman Tests — Day 4

| # | Request | Method | URL | Expected Result |
| --- | --- | --- | --- | --- |
| 1 | Create Expense | POST | {{base_url}}/transactions | 201, account balance decreased |
| 2 | Create Income | POST | {{base_url}}/transactions | 201, account balance increased |
| 3 | Create Transfer | POST | {{base_url}}/transactions | 201, both account balances updated |
| 4 | List Transactions | GET | {{base_url}}/transactions | 200, paginated array |
| 5 | Filter by Category | GET | {{base_url}}/transactions?categoryId=X | 200, only that category |
| 6 | Filter by Date | GET | {{base_url}}/transactions?startDate=2026-03-01&endDate=2026-03-31 | 200, only March transactions |
| 7 | Delete Transaction | DELETE | {{base_url}}/transactions/:id | 200, balance reversed |
| 8 | Negative Amount | POST | {{base_url}}/transactions | 400 BadRequest |

Create Expense body:

{ "account_id": "{{account_id}}", "category_id": "<food-category-id>", "type": "EXPENSE", "amount": 480, "description": "Zomato Order", "transaction_date": "2026-03-10T13:30:00Z", "merchant": "Zomato" }

Create Income body:

{ "account_id": "{{account_id}}", "category_id": "<salary-category-id>", "type": "INCOME", "amount": 62000, "description": "March Salary", "transaction_date": "2026-03-01T09:00:00Z" }

After creating expense: Check HDFC account GET /accounts/{{account_id}} — current_balance should be 61520 (62340 - 480 - 340 etc)

## Done Checklist — Day 4

☐  transactions table exists in DB

☐  Creating EXPENSE reduces account balance correctly

☐  Creating INCOME increases account balance correctly

☐  Deleting transaction REVERSES balance change

☐  Filter by date works correctly

☐  Filter by category works correctly

☐  Negative amount returns 400

☐  pnpm typecheck + pnpm test — all green

☐  Committed: "feat: transactions CRUD + balance updates"

| DAY 5 | Week 1 Testing Day — Bug Fixes + Integration Tests Week 1 ¦ Phase 1 — Backend Core |
| --- | --- |

## Agent Prompts — Day 5

### Prompt 1 — Integration Tests

Write integration tests for the full transaction flow: Test file: apps/api/test/transactions.e2e-spec.ts Test scenario 1 — Full happy path: 1. Register user 2. Login, save token 3. Create HDFC account with balance 50000 4. Create EXPENSE of 5000 5. GET /accounts/:id — verify balance is now 45000 6. DELETE the expense 7. GET /accounts/:id — verify balance restored to 50000 Test scenario 2 — Security: 1. Register second user 2. Second user tries GET /transactions/:id owned by first user 3. Must receive 403 Forbidden Test scenario 3 — Validation: 1. POST /transactions with amount: -100 → 400 error 2. POST /transactions with missing category_id → 400 error 3. POST /transactions with category from different user → 403 Run pnpm test:e2e — all passing.

### Prompt 2 — Add DB Indexes for Performance

Create migration 005-add-indexes.ts with these indexes: transactions table: CREATE INDEX idx_txn_user_date ON transactions (user_id, transaction_date DESC); CREATE INDEX idx_txn_user_category ON transactions (user_id, category_id); CREATE INDEX idx_txn_user_account ON transactions (user_id, account_id); accounts table: CREATE INDEX idx_accounts_user ON accounts (user_id); Run the migration.

## Postman Tests — Day 5

Full end-to-end scenario in Postman — run all in sequence using Collection Runner:

| Step | Action | Verify |
| --- | --- | --- |
| 1 | POST /auth/register (new test user) | 201, user created |
| 2 | POST /auth/login | 200, tokens saved to env vars |
| 3 | POST /accounts (HDFC, balance: 50000) | 201, account_id saved |
| 4 | POST /transactions (INCOME 62000) | 201, balance → 112000 |
| 5 | POST /transactions (EXPENSE 5000 food) | 201, balance → 107000 |
| 6 | POST /transactions (EXPENSE 480 food) | 201, balance → 106520 |
| 7 | GET /transactions?type=EXPENSE | 200, 2 expenses returned |
| 8 | GET /accounts/:id | 200, current_balance: 106520 |
| 9 | DELETE /transactions/:expense-id | 200, balance → 107000 |
| 10 | GET /accounts/:id | 200, balance restored: 107000 ✓ |

## Done Checklist — Day 5 (Week 1 Complete)

☐  All 3 integration test scenarios pass

☐  DB indexes added and migration ran

☐  Full Postman collection runner passes 10 steps in sequence

☐  Balance calculation is accurate across all transaction types

☐  No TypeScript errors across entire apps/api

☐  All unit + e2e tests passing

☐  Committed: "test: week 1 integration tests + indexes"

WEEK 2 — Mobile App Core UI (Days 6–10)

| DAY 6 | React Native Foundation — Navigation + Theme + Zustand Week 2 ¦ Phase 1 — Mobile |
| --- | --- |

## Agent Prompts — Day 6

### Prompt 1 — Mobile App Foundation

Set up the React Native mobile app foundation in apps/mobile. Install packages in apps/mobile: expo-router expo-font @expo-google-fonts/dm-sans @expo-google-fonts/syne zustand axios @react-native-async-storage/async-storage expo-secure-store expo-status-bar react-native-safe-area-context react-native-screens @react-navigation/native Create apps/mobile/constants/colors.ts: bg: #0a0a0f, surface: #12121a, surface2: #1a1a26 primary: #6c63ff, accent: #a78bfa, accent3: #22d3ee green: #34d399, red: #f87171, amber: #fbbf24 text: #f1f0ff, text2: rgba(241,240,255,0.55), text3: rgba(241,240,255,0.28) Create apps/mobile/app/_layout.tsx: Load DM Sans and Syne fonts Root Stack with auth check: redirect to /(auth)/login if no token Redirect to /(tabs)/home if authenticated Create apps/mobile/app/(tabs)/_layout.tsx: Bottom tab navigator with 5 tabs: home (House icon), transactions (CreditCard), analytics (BarChart3), chat (Bot), accounts (Building2) Dark background #0a0a0f, active tab: #6c63ff Create empty screen files for all 5 tabs. Create apps/mobile/store/authStore.ts with Zustand: State: user, accessToken, isAuthenticated Actions: setAuth, logout, refreshToken Persist token in expo-secure-store Create apps/mobile/services/api.ts: Axios instance with baseURL from env Request interceptor: attach Bearer token Response interceptor: on 401, call refresh, retry once Run pnpm dev:mobile — app should boot in Expo Go.

## UI Verification — Day 6

How to see the UI 1. Run: cd apps/mobile && pnpm start (or pnpm dev:mobile from root) 2. Scan the QR code with Expo Go on your phone 3. OR press "a" for Android emulator / "i" for iOS simulator 4. You should see a dark screen with 5 bottom tabs

| Check | What You Should See | If Wrong |
| --- | --- | --- |
| App loads | Dark background #0a0a0f, no white flash | Check _layout.tsx background color |
| Bottom tabs | 5 icons: Home, Transactions, Analytics, Chat, Accounts | Check (tabs)/_layout.tsx |
| Active tab | Purple/violet color on active tab | Check tabBarActiveTintColor |
| Fonts load | Syne font is geometric/bold style | Check font loading in _layout.tsx |
| No errors | Expo Go shows no red error screen | Check terminal for JS errors |

## Done Checklist — Day 6

☐  pnpm dev:mobile starts without errors

☐  App visible in Expo Go on phone

☐  Dark background visible — no white screen

☐  5 bottom tabs visible and tappable

☐  Active tab shows purple color

☐  Fonts load correctly (Syne is geometric, not default)

☐  Zustand authStore created

☐  Axios instance with JWT interceptor created

☐  Committed: "feat: mobile foundation, navigation, theme"

| DAY 7 | Login + Register Screens — Connected to API Week 2 ¦ Phase 1 — Mobile |
| --- | --- |

## Agent Prompts — Day 7

### Prompt 1 — Auth Screens

Build auth screens matching docs/budget-pro-app.html dark theme. Install: react-hook-form zod @hookform/resolvers Create apps/mobile/app/(auth)/login.tsx: Dark background, Budget Pro logo text at top (Syne font, purple) Email input (rounded, dark surface, purple focus border) Password input with show/hide toggle "Login" button — purple gradient "Create account" link at bottom Form validation: email must be valid, password min 6 chars On submit: POST to /auth/login On success: save token in expo-secure-store via authStore.setAuth() Navigate to /(tabs)/home On error: show red error message below button Create apps/mobile/app/(auth)/register.tsx: Full name, email, password, confirm password fields Password strength indicator (weak/medium/strong) On submit: POST to /auth/register then auto-login On success: navigate to /(tabs)/home Create apps/mobile/app/(auth)/_layout.tsx: Stack layout, no header, dark background Update apps/mobile/app/_layout.tsx: On app start: check expo-secure-store for existing token If valid token exists: go directly to /(tabs)/home If no token: go to /(auth)/login

## UI Verification — Day 7

| Screen | What to Check Visually | What to Check Functionally |
| --- | --- | --- |
| Login Screen | Dark background, purple gradient button, rounded inputs with dark fill | Enter wrong password → red error message appears |
| Login Screen | Budget Pro logo at top in Syne font, purple color | Enter valid credentials → navigate to Home tab |
| Register Screen | 4 input fields visible, password strength bar below password field | Leave email blank → validation error shown |
| Register Screen | All inputs dark fill, purple borders on focus | Register new account → auto-logs in → goes to Home |
| Auto-login | Kill app, reopen — if already logged in goes straight to Home | No login screen flicker if already authenticated |

## Done Checklist — Day 7

☐  Login screen renders correctly on phone/emulator

☐  Register screen renders correctly

☐  Form validation works (email format, password length)

☐  Login connects to API — real JWT received

☐  Token saved in expo-secure-store (not AsyncStorage)

☐  After login — navigates to Home tab

☐  Reopen app — auto-logs in without showing login screen

☐  Wrong password shows error message (not crash)

☐  Committed: "feat: auth screens connected to API"

| DAY 8 | Home Screen — Balance Card + Budget Bars + Recent Transactions Week 2 ¦ Phase 1 — Mobile |
| --- | --- |

## Agent Prompts — Day 8

### Prompt 1 — Home Screen

Build the Home screen matching docs/budget-pro-app.html exactly. Read that file carefully for colors, layout, and component design. Create apps/mobile/store/transactionStore.ts (Zustand): State: transactions[], accounts[], totalBalance, monthlyIncome, monthlyExpense, isLoading Actions: fetchDashboardData(), addTransaction() Create apps/mobile/app/(tabs)/home.tsx: SECTION 1 — Header: "Good morning, [user.full_name]" greeting Avatar button (initials circle, purple gradient) SECTION 2 — Balance Card: Deep indigo gradient background (#1e1b4b → #312e81) "Total Balance" label, large ₹ amount (Syne font, bold) Two stats below: Income (green) and Expenses (red) Data from GET /accounts/total-balance and GET /analytics/summary SECTION 3 — Quick Actions Row: 5 buttons: Add Txn, Ask AI, Reports, Accounts, Recurring Each has rounded icon box and label below Horizontal scroll if screen too narrow SECTION 4 — AI Nudge Card (hardcoded for now): Teal/purple gradient border Robot emoji icon, "AI Nudge" label in teal Static text: "You are 78% of your Food budget by day 10" SECTION 5 — Budget Progress Bars (top 3): Card with category emoji, name, spent/limit amounts Colored progress bar (amber at 78%, red if over 100%) Data from GET /budgets (stub 200 empty array for now) SECTION 6 — Recent Transactions (last 5): Each row: category emoji icon, name, date, amount, account name Income amounts in green, expense in red Data from GET /transactions?limit=5&sort=date Add loading skeleton (grey boxes) while fetching. Add empty state if no transactions yet.

## UI Verification — Day 8

| Component | What to Check | Data to Verify |
| --- | --- | --- |
| Balance Card | Indigo gradient background, large rupee amount in Syne font | Number matches sum of account balances from API |
| Income/Expense stats | Green for income, red for expenses, correct labels | Numbers match GET /analytics/summary response |
| Quick Actions | 5 buttons with icons, tap each navigates to correct screen | Add Txn opens bottom sheet (if built), others navigate |
| Budget Bars | Progress bars with correct colors (amber <100%, red >=100%) | Empty state shows if no budgets created yet |
| Recent Transactions | 5 transactions with emoji icons, correct amounts | Matches last 5 from GET /transactions API |
| Loading State | Grey skeleton boxes show while data loads | Appears for ~1s then replaced with real data |

## Done Checklist — Day 8

☐  Home screen renders without crashes

☐  Balance card shows real balance from API (not hardcoded)

☐  Income and expense figures are correct

☐  Recent 5 transactions display with correct amounts and colors

☐  Loading skeleton shows while fetching

☐  Empty state shows if no data

☐  Screen refreshes on pull-down (ScrollView)

☐  Committed: "feat: home screen with live data"

| DAY 9 | Transactions Screen + Add Transaction Bottom Sheet Week 2 ¦ Phase 1 — Mobile |
| --- | --- |

## Agent Prompts — Day 9

### Prompt 1 — Transactions Screen + Add Sheet

Install: @gorhom/bottom-sheet react-native-gesture-handler react-native-reanimated @react-native-community/datetimepicker Create apps/mobile/app/(tabs)/transactions.tsx: Header: "Transactions" title + search icon Filter chips row (horizontal scroll): All, Income, Expense, Food, Transport, Health (tap to filter) Transactions list grouped by date: Date header: "Today · Mar 10" ¦ total for that day Each item: category emoji icon (colored background), transaction name, category · time, amount (green/red), account name Pagination: load more on scroll to bottom FAB (+) button bottom-right (purple gradient, shadow) Data from GET /transactions with filters Create apps/mobile/components/transactions/AddTransactionSheet.tsx: @gorhom/bottom-sheet, snapPoints: [85%] Type toggle: Expense ¦ Income ¦ Transfer Expense: red active, Income: green active Amount input: large ₹ symbol + number input (Syne font bold) Description text input Category picker: grid of emoji buttons from GET /categories Account picker: dropdown from GET /accounts Date picker: default today "Save Transaction" purple button On save: POST /transactions → update local Zustand store → close sheet Optimistic update: add to list immediately, remove if API fails

## UI Verification — Day 9

| Test | Steps | Expected Result |
| --- | --- | --- |
| Open Add Sheet | Tap FAB (+) on transactions screen | Bottom sheet slides up from bottom, 85% height |
| Type Toggle | Tap "Income" button | Button turns green, "Expense" turns inactive |
| Add Expense | Type 480, select Food category, select HDFC account, tap Save | Sheet closes, new item appears at top of list instantly |
| API Sync | Check Postman GET /transactions | New transaction exists in DB with correct data |
| Balance Update | Go to Home screen | Balance card updated (decreased by 480) |
| Filter | Tap "Expense" chip | List shows only expense transactions |
| Search | Tap search icon, type "Zomato" | Filtered list shows only matching transactions |

## Done Checklist — Day 9

☐  Transactions screen shows grouped list with date headers

☐  Filter chips work correctly

☐  FAB opens bottom sheet smoothly

☐  Add transaction sheet has all inputs working

☐  Saving creates real transaction in DB via API

☐  Optimistic update — item appears immediately before API responds

☐  Home screen balance updates after adding transaction

☐  Committed: "feat: transactions screen + add transaction flow"

| DAY 10 | Accounts Screen + Offline Mode Foundation Week 2 ¦ Phase 1 — Mobile |
| --- | --- |

## Agent Prompts — Day 10

### Prompt 1 — Accounts Screen

Create apps/mobile/app/(tabs)/accounts.tsx: Header: "Accounts" title + plus icon to add account Net Worth card at top: "Net Worth" label, large green total amount "↑ ₹X this month" subtitle Sections: "Bank Accounts", "Wallets & UPI", "Credit Cards", "Cash" Account card: account icon, name, type badge, balance Tap card → show transaction list for that account Add Account sheet (same bottom-sheet pattern as Add Transaction): Account name, type selector (Bank/Cash/UPI/Credit Card), Initial balance, color picker, bank name optional Recurring Items section at bottom: Hardcoded list for now (SIP, Rent, Jio) with amounts + next date Will be connected to API in Week 4 Install: @nozbe/watermelondb @nozbe/with-observables Create basic WatermelonDB schema at apps/mobile/db/schema.ts: Table: transactions (id, user_id, account_id, category_id, type, amount, description, transaction_date, synced) Table: accounts (id, user_id, name, type, current_balance, synced) SyncService: on app foreground, POST all unsynced local records to API. NetInfo listener: when offline show banner "No internet — working offline".

## UI Verification — Day 10

| Test | Steps | Expected Result |
| --- | --- | --- |
| Accounts List | Go to Accounts tab | All accounts from API displayed with correct balances |
| Net Worth | View top of accounts screen | Sum of all account balances shown in green |
| Add Account | Tap + icon, fill form, save | New account appears in list, GET /accounts has it too |
| Offline Banner | Turn off WiFi on phone | Yellow/orange "No internet" banner appears at top |
| Offline Add | While offline, add a transaction | Saved locally, no API error shown to user |
| Back Online | Turn WiFi back on | Offline transaction syncs to API, banner disappears |

## Done Checklist — Day 10 (Week 2 Complete)

☐  Accounts screen shows all account types with balances

☐  Net worth calculation is correct

☐  Add account flow works end-to-end

☐  WatermelonDB schema created

☐  Offline banner appears when no internet

☐  Offline transactions queued and synced when online

☐  All 5 screens navigable without crashes

☐  Committed: "feat: accounts screen + offline foundation"

WEEK 3 — Budgets, Goals & Analytics (Days 11–15)

| DAY 11 | Budgets + Goals Backend API Week 3 ¦ Phase 1 — Backend |
| --- | --- |

## Agent Prompt — Day 11

Create Budgets and Goals modules. Budget entity: id, user_id, month (DATE, always day=1), category_id NULLABLE (null = overall budget), amount_limit decimal(15,2), alert_threshold decimal(5,2) default 80.00, created_at UNIQUE constraint: (user_id, month, category_id) Goal entity: id, user_id, name, target_amount, current_amount default 0, target_date DATE nullable, priority ENUM(LOW,MEDIUM,HIGH), linked_account_id UUID nullable, is_completed boolean default false Migrations: 006-create-budgets.ts, 007-create-goals.ts BudgetsService — GET /budgets returns each budget WITH: spent: sum of transactions for that category this month percentage: (spent/amount_limit)*100 is_over: percentage >= 100 alert_triggered: percentage >= alert_threshold POST /budgets/auto-generate (stub): Return hardcoded budget suggestions for now We replace this with real AI in Week 6 Full CRUD for both budgets and goals. Run migrations. pnpm typecheck.

## Postman Tests — Day 11

| # | Request | Method | Expected |
| --- | --- | --- | --- |
| 1 | Create Food Budget ₹10,000 | POST /budgets | 201, budget created for current month |
| 2 | Get All Budgets | GET /budgets | 200, includes spent + percentage fields |
| 3 | Add Food Expense ₹7800 then GET /budgets | POST then GET | Food budget shows spent:7800, percentage:78 |
| 4 | Create Emergency Fund Goal | POST /goals | 201, goal created |
| 5 | Auto-generate Budgets | POST /budgets/auto-generate | 200, array of budget suggestions |

| DAY 12 | Analytics Backend — Charts API + Redis Caching Week 3 ¦ Phase 1 — Backend |
| --- | --- |

## Agent Prompt — Day 12

Create Analytics module in apps/api. GET /analytics/summary?month=2026-03: total_income, total_expense, net_savings, savings_rate vs_previous_month: income_change_pct, expense_change_pct GET /analytics/category-breakdown?month=2026-03: Array of { category_id, category_name, color, icon, total, percentage } Used for donut chart GET /analytics/trend?months=6: Array of { month, income, expense, savings } Used for bar chart GET /analytics/top-merchants?month=2026-03: Top 5 merchants by spend this month Cache ALL analytics endpoints in Redis: Key: analytics:{userId}:{endpoint}:{month} TTL: 3600 seconds (1 hour) Invalidate cache when new transaction created for that user+month Run pnpm typecheck.

## Postman Tests — Day 12

| # | Test | What to Check |
| --- | --- | --- |
| 1 | GET /analytics/summary | 200, all 4 fields present, numbers are correct |
| 2 | GET /analytics/category-breakdown | 200, array with category data and percentages summing to 100 |
| 3 | GET /analytics/trend?months=6 | 200, 6 month objects returned |
| 4 | Speed test — call same endpoint twice | Second call should be noticeably faster (Redis cache hit) |
| 5 | Add new transaction then call summary | Cache invalidated — new totals reflected |

| DAY 13 | Analytics Screen Mobile — Charts + Stats Week 3 ¦ Phase 1 — Mobile |
| --- | --- |

## Agent Prompt — Day 13

Install: victory-native react-native-svg Create apps/mobile/app/(tabs)/analytics.tsx: Tab toggle at top: Overview ¦ Categories ¦ Budgets Overview tab: 3 stat cards row: Income (green), Expenses (red), Saved (purple) Each shows ₹ amount and % change vs previous month 6-month bar chart (Victory Native VictoryBar): Grouped bars: income (green) + expense (purple) per month X-axis: month names, Y-axis: ₹ amounts Categories tab: Donut chart (VictoryPie) with expense breakdown Center text: total expense amount Legend below: color dot, category name, amount, % Budgets tab: Same budget progress cards as Home screen but ALL categories Red indicator + warning icon for over-budget categories All data from Analytics API endpoints. Loading skeletons while fetching.

## UI Verification — Day 13

| Component | What to Verify |
| --- | --- |
| Stats Cards | 3 cards in a row, correct colors, ₹ amounts match API data |
| Bar Chart | 6 grouped bars visible, green=income purple=expenses, X-axis has month names |
| Donut Chart | Colored segments, center shows total, legend below matches |
| Tab switching | Tap Categories → donut chart visible, tap Budgets → progress bars visible |

| DAY 14 | Budget + Goals Mobile Screens Week 3 ¦ Phase 1 — Mobile |
| --- | --- |

## Agent Prompt — Day 14

Build budget and goal management in the Analytics screen Budgets tab: Budgets section: "Set Budget" button → opens bottom sheet Category picker, amount input, alert threshold slider (default 80%) Edit existing budget: tap budget card → edit sheet opens Over-budget: red progress bar + "⚠️ Over budget" badge Goals section (below budgets): "Add Goal" button → opens sheet Name, target amount, target date, priority selector Progress ring showing current/target "₹X more to go • X months left" subtitle POST /budgets/auto-generate button: Shows modal: "Generate Budget from my last 3 months data?" Calls POST /budgets/auto-generate Displays suggestions with Accept / Edit / Skip per category

| DAY 15 | Week 3 Polish + Empty States + Error Handling Week 3 ¦ Phase 1 — Polish |
| --- | --- |

## Agent Prompt — Day 15

Polish all screens built so far: 1. Empty states for every screen: - Transactions: "No transactions yet. Tap + to add your first one." - Budgets: "No budgets set. Tap Set Budget to get started." - Goals: "No goals yet. Add a savings goal to track your progress." 2. Error states: - Network error: show "Could not load data. Pull down to retry." - API error: show toast notification at top (red) - Success: show green toast on save/create 3. Pull-to-refresh on every screen 4. Keyboard avoiding view on all forms (inputs not hidden behind keyboard) 5. Haptic feedback on button presses: import * as Haptics from expo-haptics Light impact on normal taps, success notification on save 6. Run pnpm typecheck across entire apps/mobile — zero errors

## Done Checklist — Week 3 Complete

☐  All analytics endpoints tested and working in Postman

☐  Bar chart renders with real data from API

☐  Donut chart renders expense breakdown

☐  Budget creation flow works end-to-end

☐  Goal creation flow works end-to-end

☐  All empty states show correct messages

☐  Pull-to-refresh works on every screen

☐  No TypeScript errors across entire project

☐  Committed: "feat: analytics, budgets, goals complete"

WEEK 4 — Notifications, Recurring & Export (Days 16–20)

| DAY 16 | Recurring Transactions Engine Week 4 ¦ Phase 1 — Automation |
| --- | --- |

## Agent Prompt — Day 16

Create RecurringRules module. RecurringRule entity: id, user_id, account_id, category_id, amount decimal(15,2), type ENUM(INCOME,EXPENSE), label varchar(100), frequency ENUM(DAILY,WEEKLY,MONTHLY,YEARLY), cron_expression nullable, next_run_at timestamptz, end_at nullable, is_active boolean Migration: 008-create-recurring-rules.ts Full CRUD: GET/POST/PATCH/DELETE /recurring Bull queue scheduler (runs daily at 00:01 IST): Find all active rules where next_run_at <= now() Create transaction for each rule Update next_run_at to next occurrence based on frequency Mark transaction with is_recurring_instance:true Install: @nestjs/bull bull ioredis Create RecurringProcessor: @Processor("recurring") Create RecurringScheduler: @Cron("1 0 * * *") to enqueue jobs Run pnpm typecheck.

## Postman Tests — Day 16

| # | Test | Verify |
| --- | --- | --- |
| 1 | Create monthly SIP rule | POST /recurring, next_run_at set to 5th of next month |
| 2 | List recurring rules | GET /recurring, 1 rule returned |
| 3 | Manually trigger processor | Force run by setting next_run_at to now(), wait 10s |
| 4 | Check transactions after trigger | GET /transactions, new SIP transaction with is_recurring_instance:true |
| 5 | next_run_at updated | GET /recurring, next_run_at moved to following month |

| DAY 17 | Push Notifications — Budget Alerts + Bill Reminders Week 4 ¦ Phase 1 — Notifications |
| --- | --- |

## Agent Prompt — Day 17

Set up push notifications. Install in apps/mobile: expo-notifications expo-device In apps/mobile on app start: Request notification permission Get FCM/APNS token via Notifications.getExpoPushTokenAsync() PATCH /auth/me with { fcm_token: token } In apps/api create NotificationsService: sendPush(userId, title, body, data) — fetch user fcm_token, call Expo Push API: https://exp.host/--/api/v2/push/send Budget alert trigger: In TransactionsService.create(), after balance update: Check if any category budget alert_threshold is breached If yes: queue NotificationJob via Bull NotificationProcessor: send push with budget warning message Bill reminder trigger: Daily cron at 09:00 IST: find recurring rules where next_run_at is within 3 days Send push: "Your [label] of ₹[amount] is due in X days" Run pnpm typecheck.

## How to Test Push Notifications

Testing Push Notifications 1. Run the mobile app on a REAL device (not emulator) for push notifications 2. Install app via Expo Go on real phone 3. Login — check logs: should print "FCM token: ExponentPushToken[...]" 4. Add a transaction that causes budget to exceed 80% 5. Within 30 seconds you should receive a push notification on your phone 6. Check Expo Push Tool: https://expo.dev/notifications Enter your push token and send a test message to verify token is valid

| DAY 18 | Export Feature — CSV + PDF Week 4 ¦ Phase 1 — Export |
| --- | --- |

## Agent Prompt — Day 18

Add export functionality to TransactionsController. Install in apps/api: pdfkit aws-sdk @aws-sdk/client-s3 GET /transactions/export/csv?startDate=&endDate=&categoryId=: Fetch filtered transactions Generate CSV: Date, Description, Category, Account, Type, Amount Upload to S3 bucket: exports/{userId}/{timestamp}.csv Return { url: presignedUrl, expires_in: 900 } (15 min) GET /transactions/export/pdf?startDate=&endDate=: Use pdfkit to generate a statement PDF Header: Budget Pro logo, user name, date range Table: all transactions in range Footer: totals (income, expense, net) Upload to S3, return presigned URL In apps/mobile — Analytics screen: "Export" button in top-right Modal: choose CSV or PDF, date range picker On confirm: call export endpoint, open URL in browser (use expo-web-browser to open presigned S3 URL)

| DAY 19 | Security Hardening + Rate Limiting Week 4 ¦ Phase 1 — Security |
| --- | --- |

## Agent Prompt — Day 19

Add security hardening to apps/api. 1. Helmet.js: npm install helmet app.use(helmet()) in main.ts Sets: X-Frame-Options, X-Content-Type-Options, HSTS, CSP 2. Rate limiting (NestJS Throttler already installed): Auth routes: 5 attempts per minute (stricter) @Throttle({ default: { limit: 5, ttl: 60000 } }) on AuthController After 5 failed logins: lock for 15 minutes using Redis 3. Input sanitisation audit: Check every DTO — ensure whitelist:true removes unknown properties Add @Transform(() => value.trim()) on all string inputs Add @MaxLength constraints to all varchar fields 4. IDOR protection audit: Review every service method Every findOne must include WHERE user_id = userId Add test: user A cannot access user B resources 5. Logging security: Ensure password never appears in any console.log or logger Add custom NestJS Logger that redacts sensitive fields Run all security test cases from docs/BudgetPro_ProductionDoc.docx Section 6.7

| DAY 20 | Phase 1 Complete — Full Test Suite + Week 4 Wrap Week 4 ¦ Phase 1 — Testing |
| --- | --- |

## Agent Prompt — Day 20

Run the complete test suite and fix all issues. 1. pnpm test — all unit tests passing 2. pnpm test:e2e — all integration tests passing 3. pnpm typecheck — zero errors across entire monorepo Performance checks (run in Postman): GET /transactions — must respond < 300ms GET /analytics/summary — must respond < 200ms (Redis cached) POST /transactions — must respond < 500ms Security checks: Test IDOR: access another user account → 403 Test auth: expired token → 401 Test rate limit: 6 rapid logins → 429 Create PHASE1_COMPLETE.md in root with: - All API endpoints and their status - Test coverage percentages - Known limitations for Phase 2 - Performance benchmarks

## Done Checklist — Phase 1 Complete

☐  All backend modules complete: Auth, Accounts, Categories, Transactions, Budgets, Goals, Analytics, Recurring, Notifications

☐  All mobile screens complete: Login, Register, Home, Transactions, Analytics, Accounts

☐  Add transaction flow works end-to-end

☐  Balance updates correctly after every transaction

☐  Push notifications working on real device

☐  Export feature generates CSV/PDF and returns S3 URL

☐  Security hardening applied

☐  pnpm test — all passing

☐  pnpm typecheck — zero errors

☐  PHASE1_COMPLETE.md created

☐  Committed: "feat: phase 1 complete"

WEEK 5 — AI Chat Foundation (Days 21–25)

| DAY 21 | AI Module Setup — Anthropic Claude Integration Week 5 ¦ Phase 2 — AI Core |
| --- | --- |

## Agent Prompt — Day 21

Create the AI Orchestration module in apps/api. Install: @anthropic-ai/sdk Create ai/conversation.entity.ts: id, user_id, title varchar(200), started_at, last_message_at Create ai/message.entity.ts: id, conversation_id FK, sender ENUM(USER,ASSISTANT,SYSTEM), content TEXT, tokens_used INTEGER, created_at Migrations: 009-create-ai-conversations.ts, 010-create-ai-messages.ts Create ai/ai.service.ts: anthropicClient = new Anthropic({ apiKey: process.env.ANTHROPIC_API_KEY }) chat(userId, conversationId, userMessage): Load last 10 messages from DB (conversation history) Call Anthropic API: model: claude-sonnet-4-20250514 max_tokens: 1000 system: "You are Budget Pro AI assistant for [user.full_name]. You help with personal finance questions. Today is [date]. Only discuss finance topics. Be concise." messages: [...history, { role: user, content: userMessage }] Save user message and AI response to DB Return AI response text AiController: GET /ai/conversations POST /ai/conversations GET /ai/conversations/:id/messages POST /ai/conversations/:id/messages → calls ai.service.chat() DELETE /ai/conversations/:id Run migrations. Run pnpm typecheck.

## Postman Tests — Day 21

| # | Test | Expected |
| --- | --- | --- |
| 1 | POST /ai/conversations | 201, new conversation with id |
| 2 | POST /ai/conversations/:id/messages with "Hello" | 200, AI responds with greeting |
| 3 | POST same conversation with "What is a SIP?" | 200, AI explains SIP correctly |
| 4 | GET /ai/conversations/:id/messages | 200, shows both messages and AI responses in history |
| 5 | Off-topic: "Write me a poem" | 200, AI politely declines and redirects to finance |

| DAY 22 | AI Tool Calling — 8 Financial Tools Week 5 ¦ Phase 2 — AI Tools |
| --- | --- |

## Agent Prompt — Day 22

Add Claude tool-calling to the AI module. Define these 8 tools in ai/tools/financial-tools.ts: Tool 1: get_spending_summary Description: Get spending by category for a period Input: { month: string, category_id?: string } Returns: { category, spent, budget, percentage, currency }[] Implementation: calls AnalyticsService.getCategoryBreakdown() Tool 2: get_account_balances Description: Get current balances for all accounts Input: {} (uses authenticated user) Returns: { account_name, type, balance, currency }[] Tool 3: get_budget_status Description: Get all budget statuses for current month Input: {} Returns: { category, limit, spent, percentage, alert }[] Tool 4: get_income_summary Description: Get income total for period Input: { period: "1m"¦"3m"¦"6m"¦"12m" } Returns: { total, by_source: [], average_monthly } Tool 5: get_trend_data Description: Income vs expense trend Input: { months: number } Returns: { month, income, expense, savings }[] Tool 6: create_budget Description: Create a budget for a category Input: { category_id, amount, month? } Returns: { budget_id, success, message } Tool 7: create_transaction Description: Add a transaction on user behalf Input: { amount, type, category_id, account_id, description, date? } Returns: { transaction_id, success } Tool 8: get_top_merchants Description: Top spending merchants this month Input: { month?, limit?: number } Returns: { merchant, total, count }[] Update ai.service.ts to: Pass tools array to Anthropic API call Handle tool_use blocks in response Execute the tool, pass result back to Claude Get final text response Run pnpm typecheck.

## Postman Tests — Day 22

| Query to Send | Tool Should Call | Expected Response |
| --- | --- | --- |
| "How much did I spend on food this month?" | get_spending_summary | Exact ₹ figure + % of budget used |
| "What are my account balances?" | get_account_balances | Lists all accounts with balances |
| "Can I increase my SIP by ₹1500?" | get_income_summary + get_budget_status | Yes/No with reasoning based on real surplus |
| "What is my food budget status?" | get_budget_status | Shows limit, spent, and % used |
| "Create a ₹10000 food budget for this month" | create_budget | Budget created, confirmation message |
| "Who do I spend most money with?" | get_top_merchants | Top 5 merchants with amounts |

| DAY 23 | AI Chat Screen Mobile — Streaming + UI Week 5 ¦ Phase 2 — Mobile AI |
| --- | --- |

## Agent Prompt — Day 23

Build the AI Chat screen matching docs/budget-pro-app.html. Install in apps/mobile: eventsource react-native-eventsource Create apps/mobile/store/chatStore.ts (Zustand): State: conversations[], activeConversationId, messages[] Actions: sendMessage, loadConversation, createConversation Create apps/mobile/app/(tabs)/chat.tsx: Header: Robot avatar with green online dot "Budget AI" title, "● Online · Powered by Anthropic" subtitle Messages area (FlatList inverted): User bubble: purple gradient, right-aligned, rounded bottom-right corner is flat AI bubble: dark surface2, left-aligned, rounded bottom-left is flat Timestamp below each bubble Typing indicator (when waiting for AI): 3 bouncing purple dots animation Appears as AI bubble while loading Suggestion chips (horizontal scroll): "📊 50/30/20 budget", "🎯 Emergency fund plan", "📈 Investment advice", "💳 Credit card summary" Tap → sends that text as message Input row at bottom: Dark textarea, auto-expand up to 3 lines Purple send button (circle) Send on Enter or button tap AI Data Card component: When AI response contains structured data (from tool calls), render as a dark card with key-value rows inside the AI bubble First message on screen load: POST /ai/conversations to create new conversation, then show welcome message

## UI Verification — Day 23

| Test | Steps | Expected |
| --- | --- | --- |
| Send message | Type "Hello" + tap send | Message appears right-aligned in purple bubble |
| AI response | After sending | 3 dots animation, then AI response appears in dark bubble |
| Tool data card | Ask "what are my account balances?" | AI response contains a styled data card inside the bubble |
| Suggestion chips | Tap "50/30/20 budget" chip | That text appears as sent message, AI responds |
| Conversation history | Close app, reopen chat tab | Previous messages still visible |

| DAY 24 | AI Nudge Card + Intent Detection Week 5 ¦ Phase 2 — AI Intelligence |
| --- | --- |

## Agent Prompt — Day 24

Add intent detection and the nudge system. Add GET /ai/nudges endpoint: Checks all budgets for current user For each budget where spend velocity > expected rate: spend_pct > (days_elapsed / days_in_month + 0.15) Generate nudge text via Claude (concise, actionable, max 60 words) Cache nudge in Redis for 24h (do not regenerate every call) Return [ { category, message, severity: LOW¦MED¦HIGH } ] Update Home screen in apps/mobile: Fetch GET /ai/nudges on load Show nudge card (teal gradient border, robot icon) If no nudges: hide the card entirely Tap nudge: navigate to AI Chat with context pre-filled Intent detection in ai.service.ts: Before calling Claude with tools, classify intent: "data_question" → fetch live data + use tools "action" → confirm with user then execute tool "knowledge" → skip tools, answer from training Add INTENT field to system prompt: "DETECTED INTENT: [intent]"

| DAY 25 | AI Week Polish + 20 Query Test Suite Week 5 ¦ Phase 2 — Testing |
| --- | --- |

## Agent Prompt — Day 25

Test and polish the AI features. Create a test file: apps/api/test/ai-queries.txt Test ALL these queries manually in Postman and verify correct answers: 1. "How much did I spend on food this month vs last month?" 2. "What is my total balance across all accounts?" 3. "Can I safely increase my SIP by ₹1500?" 4. "Create a 50/30/20 budget from my last 3 months data" 5. "Which category am I overspending on?" 6. "What are my top 5 expenses this month?" 7. "How much have I saved this year?" 8. "Add a ₹500 food expense for today" 9. "What is a SIP?" (knowledge query) 10. "What is the emergency fund rule?" 11. "Predict my balance at end of this month" 12. "How much do I spend on Zomato per month?" 13. "Write me a poem" (should politely decline) 14. "Am I on track with my budgets?" 15. "What was my highest expense last month?" For each query record: - Did Claude use the right tool? - Was the answer based on real data? - Response time < 8 seconds? Fix any queries that return wrong answers.

## Done Checklist — Week 5 (AI Foundation Complete)

☐  Anthropic Claude API connected and responding

☐  All 8 tools defined and returning real data

☐  AI correctly answers 12 of 15 test queries with real data

☐  AI declines off-topic requests

☐  Chat screen renders correctly, messages persist

☐  Typing indicator shows while waiting

☐  Data cards render inside AI bubbles

☐  Nudge card on Home screen shows real AI nudges

☐  Committed: "feat: AI chat with tool calling complete"

WEEK 6 — Full RAG Pipeline (Days 26–30)

| DAY 26 | pgvector Setup + Embeddings Infrastructure Week 6 ¦ Phase 2 — RAG |
| --- | --- |

## Agent Prompt — Day 26

Set up the RAG infrastructure. Install: openai (for embeddings) Enable pgvector extension: Migration 011-enable-pgvector.ts: query("CREATE EXTENSION IF NOT EXISTS vector") Create document_embeddings entity: id UUID, user_id UUID NULLABLE, doc_type ENUM(USER_SUMMARY, CATEGORY_SUMMARY,FAQ,EDUCATION), month DATE nullable, category_id UUID nullable, content TEXT, embedding vector(1536), metadata JSONB, created_at, updated_at Add index: CREATE INDEX ON document_embeddings USING ivfflat (embedding vector_cosine_ops) WITH (lists = 100); Migration: 012-create-document-embeddings.ts Create ai/embeddings.service.ts: openaiClient = new OpenAI({ apiKey: process.env.OPENAI_API_KEY }) embed(text: string): Promise<number[]> Call openai.embeddings.create({ model: text-embedding-3-small, input: text }) Return embedding.data[0].embedding storeEmbedding(userId, docType, content, metadata): const vector = await this.embed(content) Save to document_embeddings table search(userId, queryText, topK=5): const queryVector = await this.embed(queryText) SQL: SELECT content, 1 - (embedding <=> queryVector) as similarity FROM document_embeddings WHERE (user_id = userId OR user_id IS NULL) ORDER BY embedding <=> queryVector LIMIT topK Filter: similarity > 0.70 Run migrations. pnpm typecheck.

## Postman Tests — Day 26

| # | Test | Verify |
| --- | --- | --- |
| 1 | Run pgvector migration | No errors, extension exists in DB |
| 2 | Run document_embeddings migration | Table created with vector column |
| 3 | Test embed via temporary endpoint | Returns array of 1536 numbers |
| 4 | Store + search test | Store "food spending high this month", search "food expenses", cosine similarity > 0.85 |

| DAY 27 | User Data Indexing Pipeline Week 6 ¦ Phase 2 — RAG |
| --- | --- |

## Agent Prompt — Day 27

Build the user data summarisation and indexing pipeline. Create ai/rag-indexer.service.ts: Method: indexUserMonthSummary(userId, month): Fetch: total income, total expense, savings for the month Fetch: top 5 category breakdowns Fetch: notable transactions (largest 3) Generate text: "[Month] [Year]: [User] earned ₹[income] (salary ₹X, freelance ₹Y). Total expenses ₹[expense]. Top categories: Food ₹X (Y% of budget), Rent ₹X, SIP ₹X. Largest expense: [merchant] ₹X on [date]. Savings: ₹[savings] ([rate]% savings rate)." Embed this text → store with metadata { month, doc_type: USER_SUMMARY } Delete old embedding for same user+month first (replace, not append) Method: indexCategorySummary(userId, categoryId, month): Generate: "[Category] spending [Month]: ₹[total]. Budget: ₹[limit] ([pct]% used). Top merchants: [merchant1] ₹X, [merchant2] ₹X." Store with metadata { month, category_id, doc_type: CATEGORY_SUMMARY } Trigger reindexing: In TransactionsService.create(): after save, fire ragIndexer.indexUserMonthSummary(userId, currentMonth) Use setImmediate() so it does not block the HTTP response Monthly cron (1st of each month): For all active users: index previous month summary

| DAY 28 | Knowledge Base Indexing Week 6 ¦ Phase 2 — RAG |
| --- | --- |

## Agent Prompt — Day 28

Create the financial education knowledge base. Create directory: apps/api/src/ai/knowledge/ Create these 10 markdown files with real educational content: 01-what-is-sip.md — What is SIP, how it works, benefits, ELSS vs equity vs debt, when to start, amount recommendations 02-emergency-fund.md — What is an emergency fund, 3-6 month rule, where to keep it (liquid fund, FD), how to build it 03-50-30-20-rule.md — Needs vs wants vs savings split, India adaptation, how to calculate for your income 04-credit-card-tips.md — Paying full balance, credit score, reward points, India credit bureau (CIBIL) 05-budgeting-basics.md — Why budget, zero-based vs envelope, how to review monthly, common mistakes 06-upi-tips.md — UPI transaction limits, safety tips, linking multiple banks, UPI Lite 07-tax-saving.md — Section 80C, ELSS, PPF, NPS, HRA deduction, home loan benefits (India-specific) 08-investing-basics.md — FD vs MF vs stocks, risk profile, index funds, SIP vs lumpsum 09-debt-management.md — EMI calculation, prepayment, CIBIL score 10-app-faq.md — How to use Budget Pro: add accounts, set budgets, export data, recurring transactions, AI chat Create KnowledgeBaseIndexer that: Reads all .md files from knowledge/ directory Chunks each into 500-token pieces with 50-token overlap Embeds each chunk → stores with doc_type: EDUCATION, user_id: NULL Runs once on app startup if knowledge docs not yet indexed

| DAY 29 | RAG Query Integration into AI Chat Week 6 ¦ Phase 2 — RAG |
| --- | --- |

## Agent Prompt — Day 29

Integrate RAG retrieval into the AI chat pipeline. Update ai.service.ts chat() method: BEFORE calling Anthropic API: Step 1: Embed the user query const queryVector = await embeddingsService.embed(userMessage) Step 2: Retrieve top-k=5 relevant chunks const chunks = await embeddingsService.search(userId, userMessage, 5) Filter: only include chunks with similarity > 0.70 Step 3: Build enhanced system prompt: systemPrompt = `You are Budget Pro AI for ${user.full_name}. Today is ${date}. Currency: INR. USER FINANCIAL CONTEXT (from your data): ${chunks.map(c => c.content).join("\n\n")} RULES: 1. Only discuss finance topics. 2. Cite data source: "Based on your [month] data..." 3. For actions: confirm before executing. 4. Never invent financial data — only use tools or context above.` Step 4: Call Anthropic with enhanced prompt + tools Test: ask "how much did I spend on food last month?" Verify: AI answer matches actual data from pgvector retrieval NOT from Claude training data Run pnpm typecheck.

| DAY 30 | Week 6 RAG Testing — 15 Accuracy Tests Week 6 ¦ Phase 2 — RAG Testing |
| --- | --- |

## Agent Prompt — Day 30

Test RAG accuracy with these 15 queries. For each: - Does AI use actual user data (not generic answers)? - Is the ₹ amount correct (matches your DB)? - Does AI cite the data source? Query 1: "How much did I spend on food this month?" Query 2: "Compare my food spending vs last month" Query 3: "What was my highest spending month this year?" Query 4: "How much have I invested in SIP total?" Query 5: "What is my average monthly savings?" Query 6: "Which month did I save the most?" Query 7: "What is my top spending category?" Query 8: "How much do I usually spend on food per week?" Query 9: "Create a 50/30/20 budget for next month" Query 10: "Can I afford a ₹2000 gym membership?" Query 11: "What is a SIP?" (should use knowledge base) Query 12: "How do I set a budget in this app?" (should use FAQ) Query 13: "What is my HDFC account balance?" Query 14: "How much do I spend on Zomato each month?" Query 15: "Give me a financial health score" Target: 13 of 15 should give correct, data-backed answers. Document results in apps/api/test/rag-accuracy-results.md

## Done Checklist — Week 6 (RAG Complete)

☐  pgvector extension enabled and working

☐  User monthly summaries indexed as embeddings

☐  Knowledge base (10 docs) embedded and searchable

☐  RAG retrieval returns chunks with cosine similarity > 0.70

☐  AI chat uses retrieved context in responses

☐  13+ of 15 RAG accuracy test queries answered correctly

☐  Knowledge queries use education docs (not user data)

☐  Committed: "feat: full RAG pipeline complete"

WEEK 7 — Auto Features & Intelligence (Days 31–35)

| DAY 31 | AI Auto-Budget Generation from Real Data Week 7 ¦ Phase 2 — Intelligence |
| --- | --- |

## Agent Prompt — Day 31

Replace the stub auto-generate budgets with real AI logic. POST /budgets/auto-generate: Fetch last 3 months of category spending for the user Calculate average per category Build context: "User spends on average: Food ₹X/mo, Transport ₹Y/mo..." Call Claude: "Based on this spending history, create realistic monthly budgets with a 10% buffer for each category. Also suggest a 50/30/20 split based on income of ₹[avg_income].", Parse Claude response → return as structured budget array Do NOT save automatically — return suggestions for user approval Update mobile: "Generate AI Budget" button in Analytics screen Shows loading state while AI processes Shows each suggested budget: Category, Suggested Limit, Accept/Edit/Skip "Accept All" button creates all approved budgets at once

| DAY 32 | Month-End Forecast + Financial Health Score Week 7 ¦ Phase 2 — Intelligence |
| --- | --- |

## Agent Prompt — Day 32

GET /ai/forecast endpoint: Calculate: avg_daily_spend = total_spend_so_far / days_elapsed Project: projected_spend = avg_daily_spend * days_in_month Add: committed_recurring_expenses (upcoming this month) Return: { projected_expense, projected_balance, confidence: "high"¦"med"¦"low" } confidence = high if > 15 days of data, med if 7-15, low if < 7 GET /ai/health-score: Calculate weighted score (0-100) from: - Savings rate: 40% weight (>30% = full points) - Budget adherence: 30% weight (% of budgets not exceeded) - Emergency fund: 20% weight (liquid assets / monthly expense) - Debt ratio: 10% weight Return: { score, grade (A/B/C/D/F), breakdown, tips[] } Update Home screen: show forecast balance and health score badge.

| DAY 33 | Auto-Categorisation Engine Week 7 ¦ Phase 2 — Automation |
| --- | --- |

## Agent Prompt — Day 33

Create auto-categorisation in apps/api/src/transactions/categoriser.service.ts Merchant → Category mapping (seed these 80 merchants): Food: Zomato, Swiggy, Dunzo, Blinkit, BigBasket, Zepto, DMart, McDonalds, Dominos, Pizza Hut, KFC, Starbucks, Cafe Coffee Day Transport: Ola, Uber, Rapido, BMTC, Metro, IRCTC, Indigo, Air India Health: Apollo, MedPlus, PharmEasy, 1mg, Max Hospital, Fortis Shopping: Amazon, Flipkart, Myntra, Ajio, Nykaa, Meesho Bills: Jio, Airtel, BSNL, Tata Sky, Netflix, Hotstar, Spotify, BESCOM, MSEDCL, Paytm Bills, HDFC Credit Card Investment: Zerodha, Groww, Paytm Money, Kuvera, Coin, ET Money In TransactionsService.create(): If category_id not provided: Check merchant field against mapping (case-insensitive partial match) If match found: auto-set category_id If no match: set to "Uncategorised" default category If category_id provided by user: always use that (user overrides auto) Add 3 more tools to AI: update_transaction_category — let AI recategorise get_uncategorised_transactions — list transactions needing category suggest_category — AI suggests category for merchant name

| DAY 34 | Duplicate Detection + Recurring Suggestions Week 7 ¦ Phase 2 — Intelligence |
| --- | --- |

## Agent Prompt — Day 34

Add smart detection features. Duplicate detection in TransactionsService.create(): Query: find transactions for same user, same account, same amount (±5%), within ±2 days of transaction_date If found: return HTTP 200 with warning: { transaction: newTxn, warning: "Possible duplicate detected", existing_transaction: { id, date, description } } Client shows: "This looks like a duplicate of [date] [desc]. Save anyway?" Recurring detection (weekly cron job): For each user, find transactions that appear: Same merchant, same account, similar amount (±10%), appearing in 3+ consecutive months Generate suggestion: { merchant, amount, suggested_frequency: MONTHLY } Store in recurring_suggestions table Push notification: "Looks like you pay ₹X to Jio monthly. Add it as a recurring transaction?" GET /recurring/suggestions — list pending suggestions POST /recurring/suggestions/:id/accept — creates recurring rule DELETE /recurring/suggestions/:id/dismiss

| DAY 35 | Week 7 Final Features + Full AI Test Week 7 ¦ Phase 2 — Testing |
| --- | --- |

## Agent Prompt — Day 35

Complete and test all Week 7 features. 1. Month-end summary cron (1st of month 08:00 IST): Sends push notification + generates AI insight: "March wrap-up: You saved ₹33,600 (54%! Above your 30% goal). Highest expense: Food at ₹7,800. Best habit: zero entertainment overspend." 2. Goal progress push notification: After each transaction, if user has a linked goal: "You are now 65% toward your Emergency Fund goal! ₹28,060 more to go." 3. Low balance alert: If account balance drops below ₹500: push notification "Your Cash Wallet is low (₹200 remaining). Consider a transfer." 4. Run FULL AI test suite: All 15 RAG queries from Day 30 All 8 tool-calling tests from Day 22 5 action queries (create budget, create transaction) 3 knowledge queries 2 edge cases (empty data, off-topic) Target: 28 of 33 queries pass correctly. Document results in apps/api/test/full-ai-results.md

## Done Checklist — Week 7 Complete

☐  Auto-budget generation uses real 3-month data

☐  Month-end forecast calculates correctly

☐  Financial health score returns meaningful 0-100 score

☐  Auto-categorisation works for 80+ merchants

☐  Duplicate detection warns on likely duplicates

☐  Recurring suggestions generated for monthly patterns

☐  All smart notifications working

☐  28 of 33 AI test queries pass correctly

☐  Committed: "feat: automation and intelligence features complete"

WEEK 8 — Security, Testing & Launch Prep (Days 36–40)

| DAY 36 | Security Audit + Performance Hardening Week 8 ¦ Phase 3 — Launch Prep |
| --- | --- |

## Agent Prompt — Day 36

Run full security and performance audit. Security checklist: 1. SQL injection test: add transaction with description containing SQL: "test' OR 1=1--" — should save as plain text, NOT execute 2. XSS test: description: "<script>alert(1)</script>" Should be stored as-is, rendered escaped in mobile UI 3. IDOR test: manually make Postman call with user A token to access user B account ID — must return 403 4. JWT test: modify JWT payload (change user_id), keep signature Must return 401 invalid signature 5. Password in logs: grep all TypeScript files for "password" No password value should ever be logged 6. Rate limit test: send 10 rapid POST /auth/login requests Must receive 429 after 5 attempts Performance optimisation: 7. Run EXPLAIN ANALYZE on these queries in psql: SELECT * FROM transactions WHERE user_id = X ORDER BY transaction_date DESC LIMIT 20; SELECT * FROM transactions WHERE user_id = X AND category_id = Y; Both must use index (not Seq Scan) 8. Verify Redis cache: call GET /analytics/summary twice First call: response has X-Cache: MISS header Second call: response has X-Cache: HIT header Second call must be > 3x faster

| DAY 37 | Final Test Suite — 100% Coverage Goal Week 8 ¦ Phase 3 — Testing |
| --- | --- |

## Agent Prompt — Day 37

Write final test suite to reach >80% coverage. Check current coverage: pnpm test --coverage Add missing tests for any service below 80%: Priority test gaps to fill: - BudgetsService: alert threshold calculation - AnalyticsService: all 4 endpoints - AiService: tool execution path - RecurringService: next_run_at calculation for all frequencies - NotificationsService: FCM send mock E2E tests to add: - Full user journey: register → add account → add 5 transactions → check analytics → create budget → verify alert - AI journey: login → ask spending question → verify tool called → verify real data in response Run final: pnpm test --coverage Target: statements > 80%, branches > 75%, functions > 85%

| DAY 38 | Docker + CI/CD Pipeline Week 8 ¦ Phase 3 — DevOps |
| --- | --- |

## Agent Prompt — Day 38

Create production Docker setup and GitHub Actions CI. Create apps/api/Dockerfile: FROM node:20-alpine WORKDIR /app COPY package.json pnpm-lock.yaml ./ RUN npm install -g pnpm && pnpm install --prod COPY . . RUN pnpm build EXPOSE 3000 CMD ["node", "dist/main.js"] Create docker-compose.yml at root: services: postgres: image pgvector/pgvector:pg16, port 5432 redis: image redis:7-alpine, port 6379 api: build apps/api, depends_on postgres + redis environment from .env file Create .github/workflows/ci.yml: Trigger: push to main or PR to main Jobs: test: runs-on: ubuntu-latest services: postgres pgvector:pg16, redis 7 steps: - checkout - install pnpm + node 20 - pnpm install - pnpm typecheck - pnpm test - pnpm test:e2e build: needs: test steps: - docker build apps/api - confirm image builds successfully

| DAY 39 | App Store Build + Production Deploy Week 8 ¦ Phase 3 — Launch |
| --- | --- |

## Agent Prompt — Day 39

Prepare app for store submission. Install: eas-cli globally (npm install -g eas-cli) apps/mobile/app.json updates: name: Budget Pro slug: budget-pro-manager version: 1.0.0 ios.bundleIdentifier: com.yourname.budgetpro android.package: com.yourname.budgetpro icon: ./assets/icon.png (1024x1024) splash: ./assets/splash.png android.adaptiveIcon: foreground + background Create apps/mobile/eas.json: build.production: { distribution: store } Run: eas build --platform android --profile production (Creates .aab file for Play Store) Run: eas build --platform ios --profile production (Creates .ipa file for App Store — requires Apple developer account) Privacy policy: create apps/mobile/assets/privacy-policy.md Include: what data is collected, how AI data is used, data deletion instructions, contact email Deploy API to production (choose one): Option A: Railway.app (easiest — connect GitHub, auto-deploy) Option B: Render.com (free tier available) Option C: AWS ECS (production-grade) Update apps/mobile/.env: API_BASE_URL to production URL Rebuild mobile app pointing to production API

| DAY 40 | Launch Day — Final Checks + Submit Week 8 ¦ Phase 3 — LAUNCH |
| --- | --- |

## Day 40 — Launch Checklist (No Agent Needed)

This is the day you manually verify everything is production-ready.

| Category | Check | Status |
| --- | --- | --- |
| API | Production API responds at your production URL | ☐ |
| API | GET /health returns 200 on production | ☐ |
| API | HTTPS enabled (no HTTP allowed) | ☐ |
| API | Production .env has strong JWT secrets (not "dev" values) | ☐ |
| Database | Production PostgreSQL is RDS or managed service | ☐ |
| Database | Automated backups enabled | ☐ |
| Database | pgvector extension enabled on production DB | ☐ |
| Mobile | App builds without errors (Android + iOS) | ☐ |
| Mobile | Login works on production API from mobile app | ☐ |
| Mobile | Add transaction → syncs to production DB | ☐ |
| Mobile | AI chat responds on production API | ☐ |
| Mobile | Push notifications work on real device | ☐ |
| Security | No test credentials in any source file | ☐ |
| Security | Rate limiting active on production | ☐ |
| Legal | Privacy policy URL live and accessible | ☐ |
| Monitoring | CloudWatch or equivalent configured | ☐ |
| Stores | Play Store listing created with screenshots | ☐ |
| Stores | App Store listing created (if iOS) | ☐ |

🎉 Congratulations — Budget Pro Manager is LIVE! You have built a full-stack AI-powered personal finance app in 40 days. What you shipped: ✅ React Native app for iOS + Android ✅ NestJS backend with 40+ REST endpoints ✅ AI chat with 8 financial tools (Anthropic Claude) ✅ Full RAG pipeline with pgvector ✅ Proactive AI nudges + smart notifications ✅ Auto-categorisation, duplicate detection, recurring engine ✅ Multi-account tracking, budgets, goals, analytics ✅ Export (CSV + PDF), offline mode, bank-grade security

# Quick Reference — Daily Commands

## Every Morning — Start These First

# Start Docker containers (if not running) docker start budget-postgres budget-redis # Start API (from root) pnpm dev:api # Start Mobile (from root — in separate terminal) pnpm dev:mobile # Verify API is running curl http://localhost:3000/health

## Database Commands

# Run new migration pnpm db:migrate # Run seed data pnpm db:seed # Connect to DB directly (psql) docker exec -it budget-postgres psql -U budget_user -d budget_pro_dev # Check tables exist \dt # Check pgvector extension SELECT * FROM pg_extension WHERE extname = 'vector';

## Testing Commands

# Run all unit tests pnpm test # Run with coverage report pnpm test --coverage # Run end-to-end tests pnpm test:e2e # TypeScript type check (zero errors required) pnpm typecheck # Run all checks at once (use before every commit) pnpm typecheck && pnpm test

## Git Commit Conventions

| Type | When to Use | Example |
| --- | --- | --- |
| feat: | New feature added | feat: accounts CRUD complete |
| fix: | Bug fixed | fix: balance not updating on transfer |
| test: | Tests added/updated | test: auth service unit tests |
| security: | Security improvements | security: rate limiting on auth |
| perf: | Performance improvement | perf: redis caching on analytics |
| ci: | CI/CD changes | ci: GitHub Actions pipeline |
| docs: | Documentation updated | docs: API reference updated |
| refactor: | Code restructured, no feature change | refactor: extract analytics helper |

## If Things Break — Debug Order

- Check terminal — what is the exact error message?

- pnpm typecheck — TypeScript errors often cause runtime issues

- Check .env — is the variable name spelled correctly?

- Check DB — is the migration run? Does the table exist?

- Check Docker — docker ps — are postgres and redis running?

- Postman — test the specific endpoint failing manually

- Add console.log temporarily to find where it fails

- Ask Agent: paste the full error message + relevant file content